School of Computer Science Engineering and Information Systems

Department of Information Technology

Fall 2026-27

Operating Systems Lab		BITE303P

PROJECT PROPOSAL REPORT

AI-Enhanced Database-Backed Filesystem with Adaptive Storage Optimization

### Submitted by

Harshit Choudhary	24BIT0237

Shravya Jain	24BIT0231

Arnav Aditya	24BIT0213

### Under the Guidance of

Dr. G.N. VIVEKANANDA

Associate Professor, SCORE

VIT, Vellore.

### Fall 2026-27

TABLE OF CONTENTS

| S.No. | Contents | Page No. |
| --- | --- | --- |
| 1 | 1. Problem Statement | 3 |
| 2 | 2. Objectives | 3 |
| 3 | 3. Scope | 3 |
| 4 | 4. Literature and Background | 5 |
| 5 | 5. Methodology | 7 |
| 6 | 6. Tools and Software | 7 |
| 7 | 7. Work Plan | 9 |
| 8 | 8. Team Member Responsibilities | 9 |
| 9 | References | 10 |

# 1. PROBLEM STATEMENT

Conventional filesystem policies for caching, prefetching and metadata management rely on fixed or reactive mechanisms. Such policies may not adapt to changing access patterns, which leads to unnecessary disk I/O, poor use of the cache and overhead in managing metadata.

This project proposes to design and implement a database-backed filesystem that monitors file and block access patterns, predicts likely future accesses, and uses those predictions together with feedback on their outcome to coordinate prefetching, caching and metadata indexing according to the workload and to resource cost. The core idea is to replace static or reactive storage decisions with adaptive, workload-aware ones.

# 2. OBJECTIVES

1.  Design and implement a Linux-based user-space filesystem with block-based data storage and database-backed metadata.

2.  Develop an access-monitoring mechanism that records file and block access patterns.

3.  Implement a lightweight prediction mechanism to estimate likely future block accesses.

4.  Develop a self-correcting storage policy that evaluates prediction outcomes and adjusts future decisions.

5.  Implement adaptive cache and metadata-index management based on access patterns, prediction confidence and resource cost.

6.  Evaluate the system against baseline policies using several workload patterns and performance metrics.

# 3. SCOPE

## 3.1 Included

•  File creation, reading, writing and deletion; directory creation and listing; metadata retrieval.

•  Block allocation and block-based storage.

•  Database-backed metadata and access history.

•  Future-access prediction and predictive prefetching.

•  Adaptive cache management and adaptive metadata-index prioritisation.

•  Feedback-driven policy updates and resource-aware decisions.

•  Performance measurement and comparison with baselines.

## 3.2 Not included

•  Kernel-level filesystem development, or replacing existing filesystems such as ext4.

•  Distributed, cloud or network storage; replication and fault tolerance.

•  Production-grade security.

•  A complete database engine.

•  Large or deep neural networks.

•  A graphical user interface.

The learning layer is an optimisation layer only. Filesystem correctness must not depend on prediction accuracy.

# 4. LITERATURE AND BACKGROUND

File systems have long organised a disk into fixed-size blocks and placed related blocks near each other to cut seek time (McKusick et al.), or written all changes sequentially as a log (Rosenblum and Ousterhout). Both designs, and the textbook treatment of file systems, caching and page replacement (Silberschatz et al.; Arpaci-Dusseau and Arpaci-Dusseau), rely on policies that are fixed when the system is built.

Storing file-system metadata in a database is an old idea: the Inversion file system was built on top of the POSTGRES database and gained transactions from it (Olson). SQLite is today a widely deployed embedded database engine that provides such transactions in a single file (Gaffney et al.). A file system can be written as an ordinary program with FUSE; a study of FUSE found that its cost ranges from imperceptible to as high as 83% depending on the workload, even when optimised (Vangoor et al.).

Cache replacement has moved from plain LRU towards policies that adapt. LRU-K takes the last K references to a page into account (O’Neil et al.), LIRS uses the distance between references (Jiang and Zhang), and ARC continually balances recency against frequency using lists of recently evicted pages, with no tuning parameter (Megiddo and Modha). Prefetching and caching compete for the same buffers, and have been studied together (Cao et al.); informed prefetching used hints disclosed by applications and a cost-benefit analysis to decide where each buffer does the most good (Patterson et al.).

Read-ahead in Linux detects sequential access with heuristics that have had to be redesigned as workloads changed (Wu et al.). Other work looks for patterns that are not sequential: C-Miner mines frequent sequences to find correlated blocks (Li et al.), DiskSeen uses the history of disk accesses (Ding et al.), and Leap detects majority trends in page accesses to prefetch remote memory (Al Maruf and Chowdhury).

More recently, machine learning has been applied to these decisions. Recurrent neural networks have been shown to predict memory accesses with better precision and recall than traditional prefetchers on benchmark traces (Hashemi et al.). An LSTM trained offline has been used to design a cheap online cache-replacement predictor (Shi et al.), and imitation learning has been used to approximate the optimal replacement policy (Liu et al.). Learning Relaxed Belady applies machine learning to cache replacement in content distribution networks (Song et al.). Learned index structures replace B-trees with models and were reported to be up to 70% faster while using an order of magnitude less memory on several data sets (Kraska et al.). In storage, LinnOS uses a light neural network to predict the speed of each I/O on flash devices (Hao et al.), and KML puts machine learning in the operating system to tune read-ahead and NFS read sizes, improving I/O throughput by as much as 2.3 times and 15 times in its two case studies (Akgun et al.). The models in this project are built with scikit-learn (Pedregosa et al.).

Table 1.1: Related works

| Paper | Technique used | Data set | Advantages | Limitations |
| --- | --- | --- | --- | --- |
| Hashemi et al. (2018) | Recurrent neural network over memory-access sequences | Benchmark memory traces | Better precision and recall than traditional prefetchers | Evaluated on traces only; too costly for a running system |
| Akgun et al. (2023) | Small neural networks inside the OS (KML) | Read-ahead and NFS workloads | Up to 2.3x and 15x I/O throughput, very low overhead | Tunes parameters; does not predict blocks |
| Megiddo and Modha (2003) | Adaptive replacement using lists of evicted pages | Workload traces | Self-tuning, low overhead, no parameters | Hand-designed rule; one cache only |
| Patterson et al. (1995) | Application hints with cost-benefit buffer allocation | I/O-intensive applications | Weighs prefetching against caching by estimated time | Applications must be changed to give hints |
| Li et al. (2004) | Frequent sequence mining of block accesses | Storage-system traces | Finds non-sequential correlations | Does not address how cache memory is divided |
| Kraska et al. (2018) | Models in place of B-tree indexes | Real-world key sets | Up to 70% faster, far less memory | Read-mostly sorted data only |

The learned approaches above are mostly evaluated on traces or tune a parameter of an existing mechanism, and adaptive caches such as ARC use hand-written rules. We propose to build a small but complete filesystem in which a learned policy can be compared directly with baselines on the running system. Whether this gives a measurable benefit is the question the project sets out to answer; improvements will be claimed only where measurements support them.

# 5. METHODOLOGY

The system will consist of the following components, designed to work together.

•  Filesystem interface. File and directory operations through FUSE.

•  Database-backed metadata. SQLite will store file metadata, directory information, block mappings, access history and policy feedback.

•  Block-based storage. File contents stored as fixed-size blocks, with mappings from files to blocks.

•  Access monitoring. Every file and block access recorded for analysis and prediction.

•  Future-access prediction. A lightweight statistical or machine-learning model to estimate which blocks will be accessed next, with a confidence.

•  Adaptive storage policy. Predictions used to guide prefetching, cache replacement and metadata-index prioritisation, taking resource cost into account.

•  Feedback. The outcome of predictions and decisions evaluated and used to improve later decisions.

•  Evaluation. Measurement under different workloads against baselines.

Three versions will be built so that each addition can be measured: Version A, a baseline with conventional caching; Version B, which adds access-pattern prediction and predictive prefetching; and Version C, the full adaptive filesystem with feedback-driven policy updates, adaptive cache and index management, and resource-aware decisions.

Evaluation will use a custom workload generator with sequential, random, repetitive and mixed patterns, and will measure read and write latency, throughput, cache hit rate, prediction quality, useful and wasted prefetches, disk I/O, memory use and metadata-indexing overhead.

# 6. TOOLS AND SOFTWARE

Table 1.2: Tools and software

| Purpose | Tool |
| --- | --- |
| Operating system | Linux (developed on WSL2, kernel 6.6) |
| Filesystem implementation | C++17, libfuse 3 |
| Metadata database | SQLite 3 |
| Machine learning | Python 3, scikit-learn |
| Build and tests | CMake, CTest |
| Evaluation and charts | Python, matplotlib |
| Version control | Git |

# 7. WORK PLAN

Table 1.3: Work plan

| Phase | Work |
| --- | --- |
| 1. Filesystem foundation | Set up Linux and FUSE; basic file and directory operations; verify that the filesystem mounts |
| 2. Database and storage | Integrate SQLite; metadata and block mappings; block allocation, reading, writing and deletion |
| 3. Access monitoring | Record file and block accesses; store the history |
| 4. Baseline | Conventional cache and indexing; Version A; first measurements |
| 5. Prediction and prefetching | A lightweight prediction model with confidence; predictive prefetching; Version B against Version A |
| 6. Adaptive optimisation | Feedback-driven policy updates; adaptive cache and metadata-index management; resource-aware decisions; Version C |
| 7. Evaluation | Run the four workloads on Versions A, B and C; analyse trade-offs |
| 8. Documentation | Architecture, algorithms, graphs, tables, limitations and future work |

# 8. TEAM MEMBER RESPONSIBILITIES

Table 1.4: Team member responsibilities

| Team member | Register number | Responsibility |
| --- | --- | --- |
| Harshit Choudhary | 24BIT0237 | [to be filled in by the team] |
| Shravya Jain | 24BIT0231 | [to be filled in by the team] |
| Arnav Aditya | 24BIT0213 | [to be filled in by the team] |

# REFERENCES

Akgun, Ibrahim Umit, et al. "Improving Storage Systems Using Machine Learning." ACM Transactions on Storage, vol. 19, no. 1, 2023, pp. 1-30.

Al Maruf, Hasan, and Mosharaf Chowdhury. "Effectively Prefetching Remote Memory with Leap." USENIX Annual Technical Conference, 2020, pp. 843-857.

Arpaci-Dusseau, Remzi H., and Andrea C. Arpaci-Dusseau. Operating Systems: Three Easy Pieces. Version 1.10, Arpaci-Dusseau Books, 2023.

Cao, Pei, et al. "A Study of Integrated Prefetching and Caching Strategies." ACM SIGMETRICS Conference on Measurement and Modeling of Computer Systems, 1995, pp. 188-197.

Ding, Xiaoning, et al. "DiskSeen: Exploiting Disk Layout and Access History to Enhance I/O Prefetch." USENIX Annual Technical Conference, 2007.

Gaffney, Kevin P., et al. "SQLite: Past, Present, and Future." Proceedings of the VLDB Endowment, vol. 15, no. 12, 2022, pp. 3535-3547.

Hao, Mingzhe, et al. "LinnOS: Predictability on Unpredictable Flash Storage with a Light Neural Network." USENIX Symposium on Operating Systems Design and Implementation, 2020, pp. 173-190.

Hashemi, Milad, et al. "Learning Memory Access Patterns." International Conference on Machine Learning, Proceedings of Machine Learning Research, vol. 80, 2018, pp. 1919-1928.

Jiang, Song, and Xiaodong Zhang. "LIRS: An Efficient Low Inter-reference Recency Set Replacement Policy to Improve Buffer Cache Performance." ACM SIGMETRICS Conference on Measurement and Modeling of Computer Systems, 2002, pp. 31-42.

Kraska, Tim, et al. "The Case for Learned Index Structures." ACM SIGMOD International Conference on Management of Data, 2018, pp. 489-504.

Li, Zhenmin, et al. "C-Miner: Mining Block Correlations in Storage Systems." USENIX Conference on File and Storage Technologies, 2004.

Liu, Evan Zheran, et al. "An Imitation Learning Approach for Cache Replacement." International Conference on Machine Learning, Proceedings of Machine Learning Research, vol. 119, 2020, pp. 6237-6247.

McKusick, Marshall K., et al. "A Fast File System for UNIX." ACM Transactions on Computer Systems, vol. 2, no. 3, 1984, pp. 181-197.

Megiddo, Nimrod, and Dharmendra S. Modha. "ARC: A Self-Tuning, Low Overhead Replacement Cache." USENIX Conference on File and Storage Technologies, 2003, pp. 115-130.

Olson, Michael A. "The Design and Implementation of the Inversion File System." USENIX Winter 1993 Conference, 1993, pp. 205-218.

O’Neil, Elizabeth J., et al. "The LRU-K Page Replacement Algorithm for Database Disk Buffering." ACM SIGMOD International Conference on Management of Data, 1993, pp. 297-306.

Patterson, R. Hugo, et al. "Informed Prefetching and Caching." ACM Symposium on Operating Systems Principles, 1995, pp. 79-95.

Pedregosa, Fabian, et al. "Scikit-learn: Machine Learning in Python." Journal of Machine Learning Research, vol. 12, no. 85, 2011, pp. 2825-2830.

Rosenblum, Mendel, and John K. Ousterhout. "The Design and Implementation of a Log-Structured File System." ACM Transactions on Computer Systems, vol. 10, no. 1, 1992, pp. 26-52.

Shi, Zhan, et al. "Applying Deep Learning to the Cache Replacement Problem." IEEE/ACM International Symposium on Microarchitecture, 2019, pp. 413-425.

Silberschatz, Abraham, et al. Operating System Concepts. 10th ed., Wiley, 2018.

Song, Zhenyu, et al. "Learning Relaxed Belady for Content Distribution Network Caching." USENIX Symposium on Networked Systems Design and Implementation, 2020, pp. 529-544.

Vangoor, Bharath Kumar Reddy, et al. "To FUSE or Not to FUSE: Performance of User-Space File Systems." USENIX Conference on File and Storage Technologies, 2017, pp. 59-72.

Wu, Fengguang, et al. "On the Design of a New Linux Readahead Framework." ACM SIGOPS Operating Systems Review, vol. 42, no. 5, 2008, pp. 75-84.